PayFlow

Cashless. Instant. Intelligent.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

MASTER PRODUCT DOCUMENT

Concept Validation · MVP Blueprint · Business Strategy · Capstone Guide

Prepared: May 2026

Status: Concept Validation Stage

Confidential — Not for Distribution

# 1. Executive Summary

PayFlow is a mobile-first payment request platform designed for Uganda and sub-Saharan Africa. It decouples the act of creating a payment request from the act of paying — enabling anyone to generate a unique code or QR representing a specific amount, reason, and context, which the payer then scans or enters to complete payment via their preferred Mobile Money provider.

This document covers the full product vision, technical and financial blueprint for the MVP, competitive positioning, monetisation strategy, capstone project architecture, and a roadmap to market leadership.

Core thesis: In Uganda and most of East Africa, cash is still the dominant medium for everyday transactions — not because people lack mobile money accounts, but because there is no frictionless layer connecting 'I owe you X for Y' with 'pay me now via MM'. PayFlow builds that layer.

# 2. The Problem

## 2.1  What is broken today

Across Uganda and East Africa, the following friction points exist in everyday payments:

- Cash dependency: Markets, restaurants, schools, landlords, and service providers still rely on physical cash. Change is frequently unavailable, notes are damaged, and cash can be stolen.

- No payment context: When someone sends money via MTN MoMo or Airtel Money, there is no structured way to attach a reason, invoice number, or reference. Disputes are common and hard to resolve.

- Manual confirmation: Businesses have to manually check their MM inbox or call the network to verify a payment before releasing goods or services. This creates queues.

- No shared record: Neither party has a tamper-proof, structured receipt that captures both the reason for payment and the transaction ID in one place.

- Cross-network friction: A person on Airtel cannot easily pay a request created by someone expecting MTN MoMo. The requester has to have multiple numbers or the payer has to switch providers.

- Digital exclusion of small merchants: Small business owners — market vendors, boda drivers, salon owners, mechanics — lack any digital invoicing or payment tool that works on basic smartphones.

## 2.2  Scale of the problem

| Metric | Uganda | East Africa Total |
| --- | --- | --- |
| Mobile money accounts | ~20 million | ~300 million |
| Cash-dominant transactions | ~78% | ~72% |
| SMEs with digital payment tool | <12% | <15% |
| Daily MM transactions (Uganda) | ~4 million | N/A |
| Unstructured MM transfers | >90% | >85% |

# 3. The Solution — What PayFlow Does

PayFlow introduces the concept of a Payment Request Object (PRO) — a structured, shareable, time-limited digital record of what needs to be paid, by whom, why, and how much. The PRO travels to the payer; the payer brings their preferred payment method to it.

## 3.1  Core user flow

- Requester opens PayFlow and enters: amount, reason/description, their name or business, expiry time, and optional settings (partial payment, tip allowed, split payment).

- PayFlow generates a unique short code (e.g. KLA-4829) and QR code linked to the Payment Request Object.

- Requester shares the code or QR via WhatsApp, SMS, prints it, or displays it on a screen.

- Payer opens PayFlow (or visits a link), enters the code or scans the QR, and sees the full payment details — amount, reason, who is requesting, and expiry.

- Payer selects their Mobile Money provider (MTN, Airtel, Stanbic, etc.), enters their number, optionally adds a tip, and confirms.

- PayFlow initiates the MM push/pull request. Both parties receive a digital receipt with transaction ID, timestamp, amount, reason, and reference code.

## 3.2  Key features at MVP

- Smart payment request creation with amount, reason, requester name, and expiry

- Auto-generated human-readable codes (city prefix + 4 digits: KLA-XXXX, MBR-XXXX)

- QR code generation for each request

- Multi-provider payment: MTN MoMo, Airtel Money, Stanbic Mobile

- Optional tip and partial payment toggles

- Structured digital receipt for both parties after payment

- Request expiry and status tracking (pending, paid, expired, cancelled)

- SMS/WhatsApp share links that work without the app installed

- Guest payer mode — payer does not need an account

## 3.3  How PayFlow makes life simpler

For individuals: No more 'I'll send you the number' back-and-forth. Create a request in 20 seconds. Share a code. Done. For small businesses: Replace handwritten receipts and manual MM checking with automated, structured, verifiable payment records. For schools and institutions: Generate batch payment requests for school fees, events, or trips. Parents pay on their own time before the deadline. For landlords: One recurring request per tenant per month. No more missed payments or disputes about what was paid.

# 4. Competitive Landscape

## 4.1  Existing platforms and their gaps

| Platform | Payment Requests | MM-native | Receipt/Reason | Offline Code |
| --- | --- | --- | --- | --- |
| MTN MoMo App | No | Yes | No | No |
| Airtel Money | No | Yes | No | No |
| Flutterwave | Partial (links) | Partial | No | No |
| Pesapal | Invoice only | Yes (Uganda) | Partial | No |
| DPO Pay | Merchant only | Partial | Yes | No |
| PayFlow (proposed) | Yes — core feature | Yes — all providers | Yes — structured | Yes — KLA-XXXX |

## 4.2  PayFlow's unfair advantages

- Human-readable codes work across SMS, WhatsApp, printed receipts, verbal communication, and chalkboards — no internet required for the payer to receive the code.

- Provider-agnostic: the requester does not need to know which MM provider the payer uses. The payer brings their own provider to the request.

- Structured reason field solves the single biggest MM pain point: 'What was this payment for?' — useful for SMEs, landlords, schools, and individuals.

- Guest payer flow removes the biggest barrier to adoption: the payer does not need to download or register with PayFlow to pay.

- Built for Uganda and East Africa from day one — local city codes, UGX-native, local MM providers, and USSD fallback in the roadmap.

# 5. MVP Investment & Cost Breakdown

## 5.1  What the MVP includes

- Web app (mobile-first PWA) — requester and payer flows

- Backend API — payment request creation, code generation, MM integration via Nala Pay

- Database — request storage, receipt logging, user accounts

- SMS gateway integration — code delivery via SMS

- Admin dashboard — transaction monitoring, basic analytics

- Basic merchant portal — business profile, payment history

## 5.2  Cost estimate (Uganda market, 3-month build)

| Item | Est. Cost (UGX) | Notes |
| --- | --- | --- |
| Frontend developer (3 months) | 3,600,000 | UGX 1.2M/month freelance |
| Backend developer (3 months) | 4,500,000 | UGX 1.5M/month freelance |
| UI/UX design | 800,000 | One-time, local designer |
| Server hosting (12 months) | 600,000 | DigitalOcean/AWS lite |
| SMS gateway (first 6 months) | 400,000 | Africa's Talking Uganda |
| Nala Pay integration & testing | 300,000 | Dev fees + sandbox access |
| Domain + SSL + misc tools | 200,000 | Annual |
| Testing & QA | 500,000 | Manual + automated |
| Marketing (launch) | 800,000 | Social + campus outreach |
| Legal / business registration | 500,000 | URSB registration |
| TOTAL MVP INVESTMENT | 12,200,000 | ~USD 3,200 |

Solo-founder path: If you are a developer yourself, you can reduce this to ~UGX 5,000,000 (~USD 1,350) by building the frontend and backend yourself, only paying for design, hosting, APIs, and legal.

## 5.3  ROI projections

Scenario: You acquire 500 active users in month 4, growing to 3,000 by month 12. Average transaction size: UGX 40,000. Average 8 transactions/user/month.

| Month | Active Users | Transactions | Revenue (UGX) | Notes |
| --- | --- | --- | --- | --- |
| Month 1–3 | 0–200 | ~800 | 0 | Build + beta |
| Month 4 | 500 | 4,000 | 800,000 | UGX 200/txn fee |
| Month 6 | 1,200 | 9,600 | 1,920,000 | +30 merchant subs |
| Month 9 | 2,000 | 16,000 | 3,700,000 | +80 merchant subs |
| Month 12 | 3,000 | 24,000 | 6,200,000 | Mix of subs + fees |
| Break-even | Month 7–8 (cumulative revenue recovers MVP investment) |

# 6. Monetisation Strategy — Maximising Profit

## 6.1  The Nala Pay 3% challenge

Nala Pay charges approximately 3% per transaction processed. At scale, this is material. The solution is a layered monetisation model that converts variable transaction costs into predictable subscription revenue, while passing small flat fees to end users that are less painful than percentage-based fees.

## 6.2  Revenue streams

| Stream | Target | Price | How it works |
| --- | --- | --- | --- |
| Flat processing fee | All payers | UGX 200–300/txn | Shown at checkout as 'processing fee'. Covers Nala's 3% on transactions under ~UGX 10,000. |
| Merchant subscription | Businesses | UGX 49,000/month | Unlimited requests, branded page, analytics dashboard, priority support. |
| Pro individual plan | Freelancers | UGX 15,000/month | Unlimited requests vs 10/month free. Custom reason templates, request history export. |
| School/institution plan | Schools | UGX 150,000/month | Bulk request generation, parent notification, multi-term fee tracking. |
| API access (developer) | Devs / fintechs | USD 20/month | Integrate PayFlow request generation into their own apps or POS systems. |
| Advertising (later) | Local businesses | Variable | Targeted display to users in specific areas or categories. Never intrusive. |

## 6.3  The hybrid model in practice

- Peer-to-peer transactions (friends, family): Free to request. UGX 300 flat fee shown to payer. Nala takes 3% of the transaction value but your flat fee covers it on amounts above ~UGX 10,000.

- Merchant transactions: Merchant pays UGX 49,000/month. At 200+ transactions/month at UGX 40,000 average, Nala would charge UGX 240,000 per month — the merchant saves UGX 190,000 and you keep UGX 49,000.

- Path to Nala negotiation: Once you exceed UGX 50,000,000 in monthly transaction volume, approach Nala for a volume deal targeting 1–1.5%.

- Long-term: Apply for a direct MTN MoMo API integration (MTN Uganda's developer program). This eliminates Nala entirely and drops your cost to 0.5–1%.

## 6.4  Profit maximisation tactics

- Launch free — build user base first. Introduce fees at month 4 when users are already attached to the product.

- Merchant-led growth: One merchant onboarded means dozens of their customers using PayFlow to pay them — organic top-of-funnel.

- Annual subscription discount: Offer 2 months free on annual plan to lock in recurring revenue and improve cash flow.

- Referral programme: Give UGX 5,000 credit to users who refer a merchant who subscribes.

- Float revenue: Explore holding pending payments in interest-bearing float (requires Bank of Uganda licensing — future stage).

- White-labelling: Allow larger businesses (supermarkets, hospitals) to license PayFlow under their own brand at USD 200+/month.

# 7. Capstone Project Architecture Guide

## 7.1  Should users be required to log in?

Recommendation: Hybrid authentication model. Requesters MUST create an account — their identity, payment history, and analytics need persistence. Payers do NOT need an account — guest checkout is critical for adoption. A payer who has to register just to pay a friend will abandon the flow. Optional: Payers can create an account to track their payment history and receipts.

## 7.2  Authentication architecture

- Phone number + OTP for account creation (no email required — most Ugandan users do not use email as primary identity).

- JWT tokens for session management. Short-lived access tokens (15 min) + refresh tokens (30 days).

- Guest payer session: temporary session cookie lasting the duration of the payment flow. No account created.

- Business accounts: separate onboarding flow with business name, TIN number (optional at MVP), and logo upload.

## 7.3  What about businesses?

Businesses require a distinct account type with the following differences from personal accounts:

| Feature | Personal Account | Business Account |
| --- | --- | --- |
| Monthly request limit | 10 (free), unlimited (Pro) | Unlimited (subscription) |
| Branded payment page | No | Yes — logo, business name, colours |
| Analytics dashboard | Basic (7-day history) | Full — daily, monthly, per-product |
| Multiple staff users | No | Yes — up to 5 sub-accounts |
| Bulk request generation | No | Yes — CSV upload |
| API access | No | Optional add-on |
| Receipt branding | PayFlow branded | Business branded receipt |

## 7.4  Tech stack recommendation (capstone-appropriate)

- Frontend: React.js (PWA) — mobile-first, installable, works offline for code display.

- Backend: Node.js + Express or Django REST Framework — well-documented, large community for support.

- Database: PostgreSQL — structured data, ACID compliance critical for financial records.

- Payment integration: Nala Pay API for MVP, Africa's Talking for SMS.

- QR generation: qrcode.js library — lightweight, no external dependency.

- Hosting: Railway.app or Render.com — free tier sufficient for capstone/validation phase.

- Authentication: Firebase Auth or custom JWT — phone OTP via Africa's Talking or Twilio.

## 7.5  Database schema (core tables)

| Table | Key Fields | Purpose |
| --- | --- | --- |
| users | id, phone, name, account_type, created_at | Personal and business account holders |
| payment_requests | id, code, amount, reason, requester_id, expiry, status, tip_allowed, partial_allowed | The core PRO (Payment Request Object) |
| transactions | id, request_id, payer_phone, payer_provider, amount_paid, tip, nala_txn_id, timestamp | Completed payment records |
| receipts | id, transaction_id, receipt_code, issued_at | Digital receipts for both parties |
| businesses | id, user_id, biz_name, logo_url, tin, subscription_plan, sub_expires_at | Business profile data |

# 8. How to Make PayFlow the Best Product on the Market

## 8.1  Product excellence principles

- Speed above all: The payer must be able to complete payment in under 60 seconds from seeing the code. Every extra screen is a dropped transaction.

- Works when the internet is slow: Codes must be displayable offline. Payment confirmation must degrade gracefully on 2G.

- Trust signals everywhere: Verified badge on requests, transparent fee display, and instant receipts build trust in a market historically burned by fraud.

- Design for low digital literacy: Large buttons, minimal text on screens, Luganda language option, voice-assisted instructions in future.

- Obsess over the receipt: The structured receipt — with reason, amount, timestamp, reference, and both parties named — is the product's most valuable artifact. Make it beautiful and shareable.

## 8.2  Go-to-market strategy

- Campus launch: Start at Makerere, MUBS, or UCU. Students split bills, pay tutors, buy from campus vendors. High density, high tech adoption.

- Merchant seeding: Onboard 30 merchants in Kampala (restaurants, salons, boutiques) for free in month 1. Their customers become your users.

- WhatsApp-first sharing: Ensure the share flow defaults to WhatsApp with a pre-written message including the code. WhatsApp is the primary communication layer in Uganda.

- Boda boda pilots: Partner with 2–3 boda stages to accept PayFlow payments. High visibility, daily transaction volume.

- School fees campaign: Partner with 5 private schools for the next term's fees collection. Demonstrate the institutional use case.

## 8.3  Key metrics to track (validation phase)

- Request creation to payment completion rate (target: >70% within 24 hours)

- Time from code entry to payment confirmation (target: <90 seconds)

- Day-7 retention of requesters (target: >40%)

- Merchant repeat usage rate (target: >80% month-on-month)

- Guest payer to account conversion rate (target: >25%)

# 9. Future Advancement Features — The Roadmap

## 9.1  Phase 2 — 6 to 12 months post-launch

- USSD fallback: *185*CODE# — allows feature phone users to pay without any app or internet. Critical for rural Uganda.

- Split payment: One request, multiple payers. Each person sees their share. Perfect for group dinners, shared transport, communal projects.

- Recurring requests: Landlords and subscription businesses set up auto-generated monthly requests. Tenants get WhatsApp reminder 5 days before due date.

- Request templates: Save common request types (e.g. 'Monthly rent — UGX 450,000') for one-tap re-use.

- Luganda and Swahili language support.

## 9.2  Phase 3 — 12 to 24 months

- PayFlow Wallet: Hold a small balance within PayFlow (requires Bank of Uganda EMoney license). Use balance to pay requests without initiating a new MM transaction each time.

- PayFlow Business POS: A lightweight point-of-sale tablet mode for merchants — display QR, track queue of payments, manage inventory.

- International remittance codes: Someone in the UK generates a PayFlow code. Recipient in Kampala redeems it via MM. Structured, traced, purposeful cross-border transfer.

- Credit scoring layer: PayFlow sees payment frequency, amounts, and reliability. Build a thin credit profile that can be shared (with consent) with microfinance institutions.

- Open API: Allow other developers to integrate PayFlow request generation into their apps, websites, and POS systems. Become infrastructure.

## 9.3  Phase 4 — 24 months and beyond

- PayFlow for Government: Utilities, KCCA fees, court fines, and licence renewals via PayFlow codes. B2G revenue stream.

- Merchant lending: Use transaction history to offer working capital loans to merchants. High-margin, data-driven.

- Pan-African expansion: Kenya (Safaricom M-Pesa), Tanzania, Rwanda, Ghana (MTN MoMo). The code model translates directly.

- AI-powered receipt categorisation: Automatically tag transactions (Food, Transport, Education, Utilities) and generate spending insights.

- Escrow requests: High-value transactions (property deposits, freelance work) where funds are held until both parties confirm delivery.

# 10. Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Nala Pay increases fees or exits market | High | Build MM direct integration in parallel. Multi-provider architecture from day one. |
| Low payer adoption (don't want to register) | High | Guest checkout is mandatory — no registration for payers at MVP. |
| MTN/Airtel builds the same feature | Medium | Speed to market + network effects. They are infrastructure, not product companies. |
| Fraud / fake payment requests | Medium | Verified badge for registered accounts, request expiry, payer confirmation screen with full requester details. |
| Regulatory (Bank of Uganda licensing) | Medium | At MVP, you are a payment facilitator using licensed MM rails. No license needed until wallet feature. |
| Low smartphone penetration in target market | Low-Medium | PWA works on any Android. USSD fallback in Phase 2 for feature phones. |

# 11. Summary — The Vision

PayFlow is not just a payment app. It is the missing context layer on top of Mobile Money — the structured, shareable, traceable record of why money moved, not just that it moved.

In a market where 78% of transactions are still cash, where MM receipts are unstructured and disputeable, and where small businesses have no digital invoicing tool, PayFlow addresses a genuine and large problem with an elegant and simple solution.

The MVP is achievable for under USD 3,200. Break-even is realistic by month 8. The long-term vision — a financial identity and payment infrastructure layer for East Africa — is large, defensible, and worth building.

Next steps: 1. Validate the core assumption: will 50 people actually use a code to pay rather than a direct MM transfer? Run this as a paper prototype test this week. 2. Register the business name PayFlow Uganda Ltd with URSB. 3. Apply for a Nala Pay developer sandbox account. 4. Build the MVP frontend in React as your capstone project — the prototype you saw is your wireframe. 5. Find one merchant willing to pilot for free in month 1.

PayFlow · Cashless. Instant. Intelligent.